| Pure O Water Website Redesign + Local SEO — Launch Bundle Proposal | Prepared for: Joseph Date: April 2025 Valid Until: May 31, 2025 |
| --- | --- |

| 🔧 Restore Get the order form back online so new customers can sign up 24/7 — and stop the revenue leak. | 🌐 Rebuild A modern, professional website that turns visitors into paying customers — built to last. | 📍 Expand Rank on Google in surrounding cities with targeted local SEO pages — no ads needed. |
| --- | --- | --- |

| PHASE 1 Website Redesign & Order Form. Homepage & Site - Full modern redesign — mobile-first, fast, professional - Hero section with "Start My Delivery" CTA above the fold - Purified vs. Alkaline product showcase with feature comparison - Zip code service-area checker — instant delivery confirmation - Trust signals, testimonials, Google Reviews integration - 4-step How It Works section - "First Delivery Free" promo banner for new sign-ups - Supporting pages: Products, About, Offers, FAQ, Contact Online Order Form - Multi-step form: contact info → water type → quantity → schedule - Auto confirmation email to customer + notification to Joseph - All submissions stored securely in database - Fully mobile-optimized Admin Dashboard - Secure login for Joseph only - View, filter, and manage all orders by date, city, or status - Mark orders confirmed or fulfilled — export to CSV Technical Setup - Built on Next.js — fast, SEO-ready framework - Hosting, SSL, Google Analytics 4, Search Console - Local business schema markup, sitemap, robots.txt - Full QA — cross-browser + iOS/Android testing | PHASE 2 Local SEO Landing Pages. City Landing Pages (6) - Water Delivery in Oxnard, CA - Water Delivery in Ventura, CA - Water Delivery in Santa Clarita, CA - Water Delivery in Palmdale & Lancaster (Antelope Valley) - Water Delivery in Thousand Oaks, CA - Water Delivery in Simi Valley, CA Each page: locally-written copy, service area map, order form CTA. Customer Type Pages (4) - Office Water Delivery - Restaurant Water Delivery - Home / Residential Water Delivery - Gym & Fitness Studio Water Delivery Google Business Optimization - Complete and optimize Google Business Profile listing - Add service areas, hours, photos, and product descriptions - Automated SMS/email review request after each delivery - Weekly posting strategy to signal active business to Google - Internal linking across all pages for maximum SEO authority |
| --- | --- |

| Investment; Cost. Phase 1 — Website + Order Form; $3,500 – $4,500. Phase 2 — Local SEO Pages; $1,500 – $2,500. Launch Bundle Total; $4,500 – $6,500. 50% deposit to begin · 50% on launch · No hidden fees | Week; Milestone. Wk 1; Kickoff, brand assets, hosting setup. Wk 2–3; Homepage, order form & admin dashboard. Wk 3–4; SEO landing pages (runs concurrently). Wk 5; Client review, revisions & QA testing. Wk 6; Launch, Analytics, Google Business. |
| --- | --- |

| "Small enough to care. Big enough to deliver." | Ready to get started? Sign below or reply by email. 50% deposit confirms your project start date. |
| --- | --- |

| Client Signature & Date |  | Agency Representative & Date |
| --- | --- | --- |